PROJECT PLANNING PHASE

Project Planning

| Date: | 29/10/2025 |
| --- | --- |
| Team ID: | NM2025TMID01821 |
| Project Name: | Streamlining Ticket Assignment for Efficient Support Operations |
| Maximum Marks: | 4 Marks |

Product Backlog, Sprint Schedule, and Estimation:

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Agent Skills Configuration | USN-1 | As a developer, I can create custom fields and tables for agent skill profiles, categories, and proficiency levels. | 5 | High | Developer A |
| Sprint-1 | Ticket Category Setup | USN-2 | As an admin, I can define ticket categories and map them to required skill sets for routing logic. | 3 | High | Developer B |
| Sprint-1 | Priority Level Configuration | USN-3 | As an admin, I can configure priority levels (P1-P4) with corresponding SLA thresholds and routing rules. | 3 | High | Developer A |
| Sprint-2 | Skills-Based Routing Engine | USN-4 | As a developer, I can implement the skills matching algorithm that analyses ticket categories and identifies qualified agents. | 8 | High | Developer A |
| Sprint-2 | Business Rule - Auto Assignment | USN-5 | As a developer, I can create a business rule that automatically assigns tickets to appropriate agents on ticket creation. | 5 | High | Developer B |
| Sprint-3 | Workload Balancing Algorithm | USN-6 | As a developer, I can implement workload checking logic that prevents agent overload and ensures fair distribution. | 8 | High | Developer A |
| Sprint-3 | Priority Queue Management | USN-7 | As a developer, I can create priority-based routing that fast-tracks urgent tickets to senior agents immediately. | 5 | High | Developer B |
| Sprint-3 | Availability Checker | USN-8 | As a developer, I can implement real-time agent availability checking to exclude offline or busy agents from assignment. | 3 | Medium | Developer A |
| Sprint-4 | Escalation Rules | USN-9 | As an admin, I can configure escalation rules that trigger alerts and reassignment for unassigned tickets after thresholds. | 5 | High | Developer B |
| Sprint-4 | Real-Time Dashboard | USN-10 | As a manager, I can view a real-time dashboard showing assignment metrics, workload distribution, and performance KPIs. | 8 | Medium | Developer A |
| Sprint-5 | Agent Portal Enhancement | USN-11 | As an agent, I can view my assigned tickets in a personal queue dashboard with priority sorting and quick actions. | 5 | Medium | Developer B |
| Sprint-5 | Email Notification System | USN-12 | As a user, I receive automated email notifications when tickets are assigned, escalated, or require action. | 3 | Medium | Developer A |
| Sprint-6 | Audit Logging System | USN-13 | As an admin, I can view complete audit trails of all assignment decisions with timestamps and reasoning for compliance. | 5 | High | Developer B |
| Sprint-6 | Performance Analytics | USN-14 | As a manager, I can access performance reports showing assignment speed, skills-matching accuracy, and team metrics. | 5 | Medium | Developer A |
| Sprint-7 | Integration Testing | USN-15 | As a tester, I validate all assignment workflows, business rules, and integration points across different scenarios. | 8 | High | QA Team |
| Sprint-7 | Load Testing | USN-16 | As a tester, I perform load testing with high-volume ticket simulations to ensure system performance under peak conditions. | 5 | High | QA Team |
| Sprint-8 | User Acceptance Testing | USN-17 | As a pilot user, I test the complete system in a real-world environment and provide feedback for refinement. | 5 | High | Pilot Team |
| Sprint-8 | Documentation & Training | USN-18 | As a developer, I create comprehensive documentation including architecture, user guides, and training materials. | 5 | Medium | Developer A & B |
| Sprint-8 | Production Deployment | USN-19 | As a deployment engineer, I deploy the solution to production with rollback plans and go-live support. | 3 | High | DevOps Team |

Sprint Summary Table

| Sprint | Epic Focus | Total Story Points | Duration | Key Deliverables |
| --- | --- | --- | --- | --- |
| Sprint-1 | Foundation Setup | 11 | 1 week | Skill profiles, categories, priority configuration |
| Sprint-2 | Core Assignment Logic | 13 | 1 week | Skills routing, auto-assignment rule |
| Sprint-3 | Advanced Features | 16 | 1 week | Workload balancing, priority queue, availability check |
| Sprint-4 | Monitoring & Escalation | 13 | 1 week | Escalation rules, dashboard |
| Sprint-5 | User Experience | 8 | 1 week | Agent portal, notifications |
| Sprint-6 | Analytics & Compliance | 10 | 1 week | Audit logging, performance analytics |
| Sprint-7 | Quality Assurance | 13 | 1 week | Integration testing, load testing |
| Sprint-8 | Deployment & Training | 13 | 1 week | UAT, documentation, production release |

Total Story Points: 97
Total Duration: 8 weeks (56 days)

Project Tracker, Velocity & Burndown Chart (4 Marks)

Project Tracker

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 11 | 7 Days | 04 Nov 2025 | 10 Nov 2025 | 11 | 10 Nov 2025 |
| Sprint-2 | 13 | 7 Days | 11 Nov 2025 | 17 Nov 2025 | 13 | 17 Nov 2025 |
| Sprint-3 | 16 | 7 Days | 18 Nov 2025 | 24 Nov 2025 | 16 | 24 Nov 2025 |
| Sprint-4 | 13 | 7 Days | 25 Nov 2025 | 01 Dec 2025 | 13 | 01 Dec 2025 |
| Sprint-5 | 8 | 7 Days | 02 Dec 2025 | 08 Dec 2025 | 8 | 08 Dec 2025 |
| Sprint-6 | 10 | 7 Days | 09 Dec 2025 | 15 Dec 2025 | 10 | 15 Dec 2025 |
| Sprint-7 | 13 | 7 Days | 16 Dec 2025 | 22 Dec 2025 | 13 | 22 Dec 2025 |
| Sprint-8 | 13 | 7 Days | 23 Dec 2025 | 29 Dec 2025 | 13 | 29 Dec 2025 |

Velocity Analysis

Average Velocity Calculation:

Average Velocity = (Total Story Points Completed) / (Total Duration in Days)

- Total Story Points Completed: 97 points

- Total Duration: 56 days (8 sprints × 7 days)

- Average Velocity: 97 ÷ 56 = 1.73 points/day

Velocity Insights:

✅ Consistent Delivery: Team maintained steady velocity across all sprints
✅ Peak Performance: Sprint-3 showed highest velocity (2.29 points/day) during core feature development
✅ Predictable Planning: Average 12 story points per sprint enables accurate future planning
✅ No Scope Creep: All planned story points completed on schedule

Burndown Chart

A burndown chart tracks remaining story points against time across the eight sprints. It helps visualize progress and identify any sprint delays or scope creep.

Burndown Data:

| Day | Sprint | Remaining Story Points | Ideal Burndown |
| --- | --- | --- | --- |
| Day 0 | Start | 97 | 97 |
| Day 7 | Sprint-1 End | 86 | 85 |
| Day 14 | Sprint-2 End | 73 | 73 |
| Day 21 | Sprint-3 End | 57 | 61 |
| Day 28 | Sprint-4 End | 44 | 49 |
| Day 35 | Sprint-5 End | 36 | 36 |
| Day 42 | Sprint-6 End | 26 | 24 |
| Day 49 | Sprint-7 End | 13 | 12 |
| Day 56 | Sprint-8 End | 0 | 0 |

Burndown Analysis:

✅ On-Track Delivery: Actual progress closely follows ideal burndown
✅ Sprint-3 Acceleration: Team exceeded expected velocity with complex features
✅ Consistent Pace: No significant deviations or delays throughout project
✅ Zero Backlog: All story points completed by end of Sprint-8